## Slide 1
Raw MS Data
Peak selection
Preliminary data
Usually in a simpler version – csv, txt
Advanced Analysis
Trend/prediction
Alignment between different batches
Blank subtraction/ noise removal
End-member
Cluster/classification
Matrix effect
MS2 data process
Something could treat with the ‘data science’ way
Basic structure

## Slide 2: Work goal
Scale for the goals
  R: refine current workflows
  DA: develop/adapt workflows
  C: create completely new workflow
Priority for the goals
  H: high, the core goal for whole project
  M: medium, necessary but less than the highest one if don’t have time
  L: Low, stretch goal if only time permits

## Slide 3: Our task-Raw MS Data
Peak selection – R, M
  Identify peaks
  Select peaks with ‘good shape’
  Deal with peaks with ‘bad shape’
  Ref:
    https://bitbucket.org/lucashnegri/peakutils/src
    https://github.com/Arseha/peakonly
Alignment – DA, H
  First step for the subsequent workflows
  Brainstorm for the algorithm – two ways:
    Base on graph
    Base on data
Handy platform – DA, L
  Interface for users to check ms spectrum/chromatogram
  Ref: https://www.youtube.com/watch?v=smjMO9Pl_IU from 7:28

## Slide 4: Our task – Data analysis
End member – C, H
  Which features stand out from the series of samples?
Cluster/classification – C, H
  End-member oriented, train/test samples required
Matrix effect – DA, M
  Prediction and modeling effort

## Slide 5: Capstone outcome
Software direction
  API release
Data direction
  Algorithm to solve the cluster issue

## Slide 6
Data
Batch of sample w/ similar contaminants (Type A)
Decide clusters in MS1
A:
Apply the cluster on to new dataset
Use the cluster information to decide compounds
Or ‘Simple’ and ‘Fusion’ sample (Type B)
2. by structure/chemical group(preliminary ID needed)
1. by nearest neighbors
B: by cluster from ‘simple’ group

## Slide 7: Type A
Batch of similar samples
  Should be acquired from same site or same experiment
The cluster could be defined by either
  Nearest neighbors
  Chemical property (ID needed, or apply machine learning with certain inputs)
Then we can assign all chemicals with cluster label as cpd1 ->cluster1 or etc.
The clusters should have similar behaviors as a entity even if the shift on RT or m/z happens
Thus we can use the sample also from this batch but not used to train the cluster to verify if our cluster algorithm works. Also can apply as a prediction/confirmation method
X n
RT
m/z
Noise
Cluster1
Cluster2
cluster3
Similar scatter plots with slightly change of m/z or RT, also presence of noises

## Slide 8: Type B
Similar to type A but the cluster in fusion sample is decided by the cluster from simple samples, basically to find pattern for single group and then combine them and apply to a complicated sample.
Fusion sample, e.g. mixture of 100 tire chemicals
Simple sample, e.g. sample of 1 tire
RT
m/z
Noise
Cluster1
Cluster2
cluster3
After ignored noises, we can get a scatter plot with only ‘purified’ cluster specifically from this tire
We should also be able to find the same cluster within the ‘fusion sample’(could be tricky due to matrix effect)

## Slide 9: General tasks on the data side
Identify noises, clean the dataset to remove it
Develop an algorithm to define the clusters according to different types of data
Deal with the possible data loss due to the matrix effect
Verify the cluster model on the similar but new dataset
Predict new sample for the cluster confirmation or etc.(still under thinking)

## Slide 10: Challenge part
Data size
  Needs to have huge amount of data to train and verify the model
  Needs to have data to meet this specific need (simple/fusion or ratherly clear samples)
Data quality
  Are all the MS data be consistent enough for us to do the cluster? (which is also the big base for the whole study, if the ‘relative similar behavior’ for cluster of compounds doesn’t exist than we can’t start anything)
Cluster algorithm
  Machine learning could be capable, but what else? How to refine?

## Slide 11: Stretch topics
Based on the simple/fusion sample we can also assess the matrix effect using the cluster behaviors(if the work in this slide could success)
Peak alignment based on the clusters
MS2/MS1 data combination and preliminary compound classification/identification